## Slide 1: BITS Pilani presentation
K.Anantharaman
Faculty CS Department
kanantharaman@wilp.bits-pilani.ac.in
19-Jan-25
Agile SW Process SE ZG544 S2-24-25

## Slide 2
SE ZG544 S2-24-25 , Agile Software Processes Lecture No. 1, Module-1 - Agile Methods - An Introduction
Agile SW Process SE ZG544 S2-24-25
19-Jan-25

## Slide 3
Faculty introduction
Email Id : kanantharaman@wilp.bits-pilani.ac.in
e-learn portal: https://elearn.bits-pilani.ac.in/
Course Handout
Introduction
Agile SW Process SE ZG544 S2-24-25
19-Jan-25

## Slide 4
19-Jan-25
Agile Software Process SE ZG544 S2-24-25

## Slide 5
Poll
Agile Software Process SE ZG544 S2-24-25
19-Jan-25
POLL
Objective:
Online poll to understand the expectations of students attending this course.
Reference Material: Introduction to Software Development.pdf
(Find it in the MS teams- Class material directory

## Slide 6
Traditional software development practices
Need for Agile Methods
Benefits of Agile Methods
Module-1 – Topics
Agile Software Process SE ZG544 S2-24-25
19-Jan-25

## Slide 7
What is a Project?
  Definite Start-End date, Temporary, Scope(Produce Specific result) , Budget/Effort – Example: Building a house
Project Management Life Cycle Phases
  Initiation, Planning, Execution, Closeout, Monitoring & Control
System Development Life Cycle/phases (SDLC)
  Requirements, Design, Construction, Implementation
Basic Project Management concepts
Agile SW Process SE ZG544 S2-24-25
19-Jan-25

## Slide 8
A project is a planned program of work that requires a definitive amount of time, effort, and planning to complete.
Projects have goals and objectives and often must be completed in some fixed period of time and within a certain budget.
Development Project
Maintenance or Support Project (Operational work)
What is a Project?
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 9
Project Management Phases
Agile Software Process SE SG544 S2-24-25
https://www.pmi.org/learning/library/project-managing-sdlc-8232
19-Jan-25

## Slide 10
System Development Phases (Engineering activities)
Agile Software Process SE SG544 S2-24-25
https://www.pmi.org/learning/library/project-managing-sdlc-8232
19-Jan-25

## Slide 11: Project Management Model Water Fall Model and Agile
19-Jan-25
Agile SW Process SE ZG544 S2-24-25
Agile SW Process SE ZG544 S2-24-25

## Slide 12
Waterfall Approach to Software Development
Agile Software Processes SE SG544 S2-24-25
Waterfall/Predictive/Traditional
( Different terminologies that refer to same approach)
Phases & Phase Gate
Move to the next phase only when the prior one is complete — hence, the name waterfall.
Origin from manufacturing like production plant
19-Jan-25
Upfront Planning
Detailed documentation
Scope of work is generally fixed.
Output of a phase becomes input to next phase
Include well defined checklists, process and tools
Customer Release-Value realization
https://www.beyond20.com/blog/when-to-use-agile-and-when-to-use-waterfall-when-managing-projects/

## Slide 13
Agile Approach to Software Development
Agile SW Processes SE ZG544 S2-24-25
19-Jan-25
Agile/Adaptive/Iterative & Incremental
( Different terminologies that refer to same approach)
Sprints & Sprint Review
Design, Coding and Testing in each iteration in any order
Origin from lean manufacturing
Rolling Wave Planning
Less documentation
Negotiable feature sets
Minimum process and tools
Customer Release-Value realization in each iteration

## Slide 14: Empirical Process Control
Inspection
  inspect the product being created and how it is being created
Adaption
  adapt the product being created or the creation process if required
Transparency
  ensure everyone can easily see what is happening
Agile Software Process SE ZG544 S2-24-25
19-Jan-25
PDCA Cycle

## Slide 15
Iron Triangle of Project management The Evolution to an Agile Triangle
Agile Software Processes SE ZG544 S2-24-25
19-Jan-25
Reference: Agile Project Management: Creating Innovative Products, Second Edition, Jim Highsmith, Published by Addison-Wesley Professional
Fixed
Variable
Fixed
Variable
Fixed
Fixed
Variable
(Scope, Time,Cost)

## Slide 16: Questions?
Link – 5 Sections
Agile Software Process SE ZG544 S2-24-25
19-Jan-25

## Slide 17: Advantages and Disadvantages of Waterfall
19-Jan-25
Advantages:
Sequential, Upfront planning
Good Documentation
Scope of work is generally fixed
Disadvantages:
Error propagation
Missing requirements
Error correction is costly
Late customer feedback
Agile SW Process SE ZG544 S2-24-25

## Slide 18: Advantages and Disadvantages of Agile Model
19-Jan-25
Advantages:
Early delivery of business value
Continuous improvement
Scope flexibility
Team input
Delivering well-tested products
Disadvantages:
Poor Resource planning
Less Documentation
Fragmented output
Agile SW Process SE ZG544 S2-24-25

## Slide 19
Most common Project Management approach
Surpassed by Agile approach after 2008.
Simple and small systems.
Enchantments to software systems
Mission critical systems.
Application of Waterfall Model
Agile Software Process SE ZG544 S2-24-25
19-Jan-25

## Slide 20
  Fast Changing deliverables - New Technology Emerging projects
  Projects without clear requirements in the beginning
  New Product Development Projects
  Early Visibility, Quality, Risk identification
Application of Waterfall and Agile Model
Agile Software Process SE ZG544 S2-24-25
19-Jan-25

## Slide 21
Need for Agile Methods
Agile Software Process SE ZG544 S2-24-25
19-Jan-25

## Slide 22: Traditional Software Development Approaches
Traditional Software Development Model – Waterfall Model
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 23
Waterfall Approach
Agile Software Process SE SG544 S2-24-25
Move to the next phase only when the prior one is complete — hence, the name waterfall.
Origin from manufacturing like production plant
Upfront Planning
Detailed documentation
Scope of work is generally fixed.
Output of a phase becomes input to next phase
Include well defined checklists, process and tools
https://www.lynda.com/Developer-tutorials/Software-Development-Life-Cycle-SDLC/5030981-2.html
19-Jan-25

## Slide 24
Error in one phase will propagate to next phase
Missing requirements will result in missing software feature
Error correction is costly if it is detected at later phase
Customer does not get to see the product before the early testing phase which is usually two-thirds the way through the product time line.
Issues with Waterfall approach
Agile Software Process SE SG544 S2-24-25
https://www.lynda.com/Developer-tutorials/Software-Development-Life-Cycle-SDLC/5030981-2.html
19-Jan-25

## Slide 25
You could be in the Deployment and Maintenance phase when you could realize that the product you are building was no longer viable due to change in market conditions, or organizational direction, or changed computer landscape
(OR) You could realize that the product had a major architectural flaw that prevented it from being deployed.
In other words, your product development initiative could completely fail after a lot of money and time had been spent on it.
Issues with Waterfall approach …
Agile Software Process SE SG544 S2-24-25
https://www.lynda.com/Developer-tutorials/Software-Development-Life-Cycle-SDLC/5030981-2.html
19-Jan-25

## Slide 26
Project failures
  Many organizations treated this failure as if there was a failure in a production factory. So they tried to fix their waterfall approach, by adding more comprehensive documentation.
Comprehensive documentation
  Having a well documented software system is good. But the documentation by itself adds no value to the stake holders.
Checklists and Coding standards
    Many software teams resorted to maintaining comprehensive checklist, to make sure they were producing systems of high quality. Checklist such as coding standards and architectural reviews are helpful. But you cannot produce a single recipe book for building software
More time should be spent on delivering working software features early and often. And enlisting customer feedback
Impact of Waterfall
Agile Software Process SE SG544 S2-24-25
https://www.lynda.com/Developer-tutorials/Software-Development-Life-Cycle-SDLC/5030981-2.html
19-Jan-25

## Slide 27
In 2015, Standish Group did a study of 10,000 projects in USA. The results showed that:
29% of traditional projects failed outright
  The projects were cancelled before they finished and did not result in any product releases. These projects delivered no value whatsoever
60 percent of traditional projects exceeded the budget
  The projects were completed, but they had gaps between expected and actual cost, time, quality, or a combination of these elements. The average difference between the expected and actual project results — looking at time, cost, and features not delivered — was well over 100 percent.
11 percent of projects succeeded.
  The projects were completed and delivered the expected product in the originally expected time and budget.
Software Project Success and Failure
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 28
The numbers in Figure illustrate an enormous waste of time and money.
Direct result of traditional project management processes that are unable to accommodate change.
Project managers and stakeholders at the start of a project ask for :
    Everything they need
    Everything they think they may need,
    Everything they want,
    Everything they think they may want
Traditional projects that do succeed often suffer from scope bloat.
The problem with Status Quo
Actual use of requested software features.
Copyright Standish Group
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 29
In software development, everything changes. Requirements, skills, people, environment, business rules, et cetera.
As time progresses, you learn better techniques of doing things.
Your stakeholders need to change requirements to match changing organizational strategy or Technology trends or changing market conditions.
In other words, the only guaranteed thing is change and the shown process to refine our work.
Software development is inherently an iterative process and does not work like a Waterfall cycle.
Over emphasis on checklists and controls does not help because software development is human centric and is heavily dependent on judgment and creativity.
Software is not a product designed to be built by assembly lines.
Project management Needed Makeover
Agile Software Process SE SG544 S2-24-25
Ref: Agile Project Management for Dummies - Mark C. Layton John Wiley & Sons - 2012
19-Jan-25

## Slide 30
Definable work projects are characterized by clear procedures that have proved successful on similar projects in the past.
The production of a car, electrical appliance, or home after the design is complete are examples of definable work.
The production domain and processes involved are usually well understood and there are typically low levels of execution uncertainty and risk.
Definable work is automated.
Definable Work
Agile Software Process SE SG544 S2-24-25
Ref: Agile Practice Guide (ENGLISH) Published by Project Management Institute, 2017 (Agile methodologies)
19-Jan-25

## Slide 31
New design, problem solving, and not-done-before work is exploratory. It requires subject matter experts to collaborate and solve problems to create a solution.
  Examples of people encountering high-uncertainty work include software systems engineers, product designers, doctors, teachers, lawyers, and many problem-solving engineers.
High-uncertainty projects have high rates of change, complexity, and risk.
  These characteristics present problems for traditional predictive approaches that aim to determine the bulk of the requirements upfront and control changes through a change request process.
Instead, agile approaches were created to explore feasibility in short cycles and quickly adapt based on evaluation and feedback.
High Uncertainty Work
Agile Software Process SE SG544 S2-24-25
Ref: Agile Practice Guide (ENGLISH) Published by Project Management Institute, 2017 (Agile methodologies)
19-Jan-25

## Slide 32
Waterfall vs agile project
Agile Software Process SE SG544 S2-24-25
Mixing traditional project management methods with agile approaches:
The answer, of course, is you can. If you fully commit to an agile approach, you will have a better chance of deriving benefits of Agile project
Ref: Agile Project Management for Dummies - Mark C. Layton John Wiley & Sons - 2012
19-Jan-25

## Slide 33
Evolution of Agile Project Management
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 34
Agile project management is a style of project management that focuses on :
Early delivery of business value
Continuous improvement of the project’s product and processes
Scope flexibility
Team input
Delivering well-tested products frequently that reflect customer needs.
Agile Project Management
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 35
Evolution of Agile Frameworks
Agile Software Process SE SG544 S2-24-25
Source Material e-learn(Recorded)
19-Jan-25

## Slide 36
In 1986, Hirotaka Takeuchi and Ikujiro Nonaka published an article called “New New Product Development Game” in the Harvard Business Review.
Takeuchi and Nonaka’s article described a rapid, flexible development strategy to meet fast-paced product demands.
This article first paired the term scrum with product development. (Scrum originally referred to a player formation in rugby.)
Scrum eventually became one of the most popular agile project management frameworks.
Evolution of Agile Frameworks …
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 37: Evolution of Agile
In 2001, a group of software and project experts got together to talk about what their successful projects had in common.
This group created the Agile Manifesto, a statement of values for successful software development:
We will see more details about Agile Manifesto in the next Module
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 38
The Standish Group study, mentioned earlies slide “Software project success and failure,” found that while 29 percent of traditional projects failed outright, that number dropped to only 9 percent on agile projects.
The decrease in failure for agile projects is a result of agile project teams making immediate adaptations based on frequent inspections of progress and customer satisfaction.
Why Agile Projects Work Better
Agile Software Process SE SG544 S2-24-25
Ref: Agile Project Management for Dummies - Mark C. Layton John Wiley & Sons - 2012
19-Jan-25

## Slide 39
Some key areas where agile approaches are superior to traditional project management methods:
  Project success rates: The risk of catastrophic project failure falls to almost nothing on agile projects. Agile approaches of prioritizing by business value and risk ensure early success or failure. Agile approaches to testing throughout the project help ensure that you find problems early, not after spending a large amount of time and money.
  Scope creep: Agile approaches accommodate changes throughout a project, minimizing scope creep. On agile projects, you can add new requirements at the beginning of each sprint without disrupting development flow. By fully developing prioritized features first, you prevent scope creep from threatening critical functionality.
  Inspecting and adaptation: Agile project teams — armed with frequent feedback from complete development cycles and working, shippable functionality — can improve their processes and their products with each sprint.
Why Agile Projects Work Better …
Agile Software Process SE SG544 S2-24-25
Ref: Agile Project Management for Dummies - Mark C. Layton John Wiley & Sons - 2012
19-Jan-25

## Slide 40
Agile Project Management Framework
19-Jan-25

## Slide 41
Agile Delivery Framework (APM)
The departure from traditional phase names—such as Initiate, Plan, Define, Design, Build, Test—is significant.
Envision: Determine the product vision and project objectives and constraints, the project community, and how the team will work together
Speculate: Develop a capability and/or feature-based release plan to deliver on the vision
Explore: Plan and deliver running tested stories in a short iteration, constantly seeking to reduce the risk and uncertainty of the project
Adapt: Review the delivered results, the current situation, and the team’s performance, and adapt as necessary
Close: Conclude the project, pass along key learnings, and celebrate.
19-Jan-25

## Slide 42
APM’s Envision and Explore Cycles
19-Jan-25

## Slide 43
Benefits & Challenges of Agile Methods
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 44
Most organizations (Small/Large/Public/Private/Startup) share the same core challenges and inefficiencies, including:
  Missed (or rushed) deadlines.
  Budget blow-outs
  Overworked and stressed employees.
  Knowledge silos.
Technology innovations and Agile approaches that have enabled them: (IT & Manufacturing industries)
  Genuinely create more efficient work environments, to consistently manage their work within allocated budgets, and to regularly deliver high business-value (and high-quality) outputs on time.
Corporate World - Challenges and Inefficiencies
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 45
Responsive planning: involves breaking down long-term objectives into shorter delivery cycles; and then adapting ongoing work (and funding) based on the outcomes of each delivery cycle.
Business-value-driven work: involves prioritizing work in accordance with the amount of primary and secondary business value that each activity is likely to bring to the organization.
Benefits of Agile Methods/Approaches/Practices/Techniques
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 46
Hands-on business outputs: involves regularly inspecting outputs firsthand in order to determine whether business requirements are being met – and whether business value is being delivered for the organization.
Direct stakeholder engagement: involves actively engaging internal and external customers throughout a process to ensure that the resulting deliverables meet their expectations.
Benefits of Agile Methods/Approaches/Practices/Techniques …
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 47
Immovable deadlines: are fixed time commitments that encourage staff members to deliver regular ongoing value to the organization.
Management by self-motivation: involves using the power of self-organized teams to deliver outcomes under the guidance and oversight of the customer.
‘Just-in-time’ communication: replaces traditional corporate meetings with techniques for more effective communication and knowledge transfer (Differ Commitment)
Benefits of Agile Methods/Approaches/Practices/Techniques …
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 48
Immediate status tracking: provides tools that enable staff to keep others in the organization continuously aware of the status of the work that they are doing.
Waste management: involves maximizing the value of the organization’s resources by reducing and, where possible, eliminating low business-value activities.
Constantly measurable quality: involves creating active checkpoints where organizations can assess outputs against both qualitative and quantitative measurements.
Benefits of Agile Methods/Approaches/Practices/Techniques …
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 49
Rearview mirror checking: provides staff with tools for regularly monitoring and self-correcting their work.
Continuous improvement: involves regularly reviewing and adjusting business activities to ensure that the organization is continuing to meet market and stakeholder demand.
Benefits of Agile Methods/Approaches/Practices/Techniques …
Agile Software Process SE SG544 S2-24-25
19-Jan-25

## Slide 50
Cone of Uncertainty
17-Jul--24
Agile Software Processes SE ZG544 S2-24-25
BDUF- Big Design Up Front
Waterfall Approach
Reference/: https://agilecoffee.com/wp-content/uploads/2016/12/07-cone-of-uncertainty.jpg
Emergent Design
Agile Approach

## Slide 51
Other benefits of agile approach
19-Jan-25
Agile Software Processes SE ZG544 S1—24-25
Reference: https://www.beyond20.com/blog/when-to-use-agile-and-when-to-use-waterfall-when-managing-projects

## Slide 52
Cost of change
19-Jan-25
Agile Software Processes SE ZG544 S2-24-25
Ref: https://www.researchgate.net/figure/Cost-change-curve-of-traditional-and-agile-methodology-23_fig9_312564218

## Slide 53
19-Jan-25
Agile Software Process SE SG544 S2-24-25
Thank you